# UrbanCool AI

A Physics-Informed Geospatial AI/ML Framework for Urban Heat Stress Mapping and Optimized Cooling Intervention Planning

Project Document

Bharatiya Antariksh Hackathon (BAH) 2026 — Problem Statement: Optimizing Urban Heat Mitigation and Cooling Strategies via AI/ML

| Theme | Geospatial AI/ML for Climate Resilience & Urban Heat Mitigation |
| --- | --- |
| Document Version | v1.0 — Hackathon Submission Draft |
| Date | 16 June 2026 |
| Prototype Duration | 15 Days (Build Sprint) |

# 1. Executive Summary

Urban heat stress is intensifying across Indian cities, driven by unplanned urban expansion, vegetation loss, and changing building morphology. Existing assessments are largely descriptive — they show where it is hot, but rarely tell a planner what to do about it, where to do it, or how much cooling to expect in return.

UrbanCool AI is a geospatial AI/ML framework that goes one step further than conventional heat-mapping. It combines a physics-informed machine learning model of land surface temperature (LST) with a constrained optimization engine to recommend specific, spatially placed, budget-aware cooling interventions — and quantifies their expected temperature reduction before a single rupee is spent.

The system is built around four pillars:

- Hotspot Identification — satellite-derived heat stress maps at city and ward scale.

- Driver Attribution — quantifying how much each factor (vegetation, albedo, building geometry, atmospheric conditions) contributes to local heating, using explainable AI.

- Physics-Informed Heat Modelling — a neural network constrained by the surface energy balance equation, so predictions never violate physical reality.

- Scenario-Based Cooling Optimization — simulating interventions (green cover, cool roofs, albedo change, water bodies) and selecting an optimal, constrained allocation across the city.

This document presents the complete project plan: system architecture, functional workflow, feature set, technology stack, a day-by-day 15-day build timeline, and the expected state of the prototype after each development phase.

# 2. Problem Statement and Motivation

## 2.1 The Problem

Indian cities are experiencing a measurable rise in surface and ambient temperatures due to rapid urbanization, loss of green and blue cover, high-density built form, and increasing anthropogenic heat release. This urban heat island (UHI) effect disproportionately affects low-income, high-density, and vegetation-poor neighbourhoods, creating both an environmental and an equity problem.

## 2.2 Why Existing Approaches Fall Short

| Limitation of Existing Tools | Consequence |
| --- | --- |
| Descriptive dashboards only (heat maps, no prescriptions) | Planners see the problem but get no actionable next step |
| 2D land-use features only (NDVI, NDBI) | Ignores building height, canyon geometry, and sky view factor — key drivers of night-time heat retention |
| Black-box ML with no physical grounding | Can predict physically impossible cooling when extrapolating to new scenarios |
| Naive scenario testing (e.g. "add trees everywhere") | Ignores budget, land availability, water stress, and equity — unusable for real planning |
| High-fidelity physical simulators (SOLWEIG, ENVI-met) | Physically rigorous but too slow to run at city scale or in a live demo |

Table 1: Gaps in existing urban heat mitigation tools that this project directly addresses.

## 2.3 Our Position

UrbanCool AI is designed to sit between these two extremes: faster and more scalable than a full physical simulator, but more trustworthy and physically disciplined than a pure black-box ML model. Physics is used as a regularizer and a data-augmentation aid for the ML model — not a replacement for it.

# 3. System Features

The system is organized into five functional modules, each corresponding to one of the hackathon's required outcomes.

## 3.1 Heat Stress Hotspot Mapping

- City- and ward-level LST maps derived from Landsat 8 and ECOSTRESS thermal data.

- Separate day-pass and night-pass heat maps, since the physical drivers of daytime and night-time heat differ substantially.

- Hotspot classification (low / moderate / severe heat stress) using statistical thresholding (e.g. standard deviation above city mean).

## 3.2 Driver Attribution Engine

- Quantifies the relative contribution of land cover, vegetation, albedo, building morphology, and atmospheric variables to local LST using SHAP (SHapley Additive exPlanations).

- 3D urban morphology features — Sky View Factor (SVF), street canyon aspect ratio (height/width), and building surface-to-volume ratio — derived from GHSL building heights and OpenStreetMap footprints, going beyond standard 2D land-use indices.

- Ward-level driver breakdown so planners understand whether a hotspot's cause is vegetation loss, dark roofing, or canyon geometry, before choosing an intervention.

## 3.3 Physics-Informed Heat Dynamics Model

- A neural network trained to predict LST from land cover, morphology, and atmospheric features.

- A physics-informed loss term penalizes predictions that violate the surface energy balance (Rn = H + LE + G), disciplining the model beyond pure pattern-matching.

- Separate models for day and night conditions to correctly capture solar-driven versus thermal-mass/ventilation-driven heat behaviour.

## 3.4 Scenario-Based Cooling Simulation

- Simulates five intervention types — tree cover/urban greening, cool/reflective roofing, albedo modification, water body and blue-green infrastructure (water bodies, fountains, wetlands), and ventilation corridor identification and preservation — by perturbing input features and re-querying the trained model.

- Ventilation corridors are identified as contiguous zones of low canyon aspect ratio (H/W) and high Sky View Factor (SVF), representing natural airflow pathways through the city; the scenario engine flags these for preservation and scores proposed developments against whether they would block them.

- Blue-green infrastructure is modelled at two scales: large water bodies (lakes, retention ponds) and micro-interventions (fountains, small wetland patches), since the cooling radius and ΔT magnitude differ significantly between the two.

- Scenario predictions are bounded within the observed feature space to avoid unreliable extrapolation; a physical simulator (SOLWEIG) is used selectively to generate additional training samples for scenario types poorly represented in observed data.

## 3.5 Constrained Optimization & Recommendation Engine

- Allocates interventions across the city to maximize cooling impact subject to budget, available land parcels, and water/irrigation feasibility.

- Incorporates a heat-vulnerability weighting (population density and, where available, demographic/socioeconomic layers) so high-vulnerability wards are prioritized.

- Final output: a ranked, mapped list of interventions with type, location, and estimated temperature reduction (°C), with uncertainty bounds.

## 3.6 Interactive Dashboard

The dashboard produces four distinct, separately labeled output map views, aligned with the output types shown in the IIRS/ISRO problem explainer session:

- Urban Heat Map — city-wide LST visualization (day and night) showing absolute surface temperature distribution across all wards.

- Heat Risk Hotspots — statistical hotspot overlay identifying zones where LST exceeds a defined threshold above the city mean, classified as low / moderate / severe heat stress.

- Priority Intervention Areas — ward-level map produced by the optimizer, showing where budget should be allocated first based on cooling potential, vulnerability weighting, and land/water feasibility.

- Cooling Solution Suitability — a suitability score choropleth (low to high) for each intervention type (greening, cool roofs, ventilation corridors, blue-green infrastructure) at each candidate zone, showing which solution fits best where — not just where it is hot, but which fix is physically and logistically appropriate.

- Interactive budget slider that re-solves the optimizer in real time and updates the Priority Intervention Areas and Cooling Solution Suitability maps simultaneously.

- Before/after comparison view with projected citywide and ward-level ΔT reduction.

## 3.7 Generative AI Explanation Layer

A large language model (LLM) is used to translate the system's numerical outputs — SHAP driver scores, scenario ΔLST predictions, and optimizer recommendations — into plain-language explanations for non-technical stakeholders (city planners, ward officers, the public).

Critically, this layer is designed as a grounded summarizer, not an open-ended chatbot: the LLM is given the already-computed numbers as context and asked to explain or phrase them, never to invent new estimates on its own. This avoids the single biggest risk of LLM-based features in a technical system — hallucinated numbers presented with false confidence — while still giving the "why is this area hot" and "what should we prioritize" experience that makes results accessible.

- "Why is this area hot?" — the LLM is passed the SHAP driver breakdown for the selected zone and asked to phrase it as a short narrative explanation, not to compute new driver values.

- "What interventions should the city prioritize?" — the LLM is passed the optimizer's already-ranked intervention list and asked to summarize it into a planner-readable recommendation, not to re-rank or invent interventions.

- "Estimate the impact of planting 500 trees" — this is run through the scenario simulation engine (Section 3.4) first to get an actual physics/ML-grounded ΔT estimate; the LLM's role is only to phrase that computed result in natural language, not to estimate it itself.

Model choice: the Claude API (Anthropic) is the natural default here, since Claude is already used as the development assistant for this project — there is no need to introduce a separate paid provider (OpenAI or Gemini) purely for this layer. Any instruction-following LLM API would work technically; Claude is preferred for consistency, cost, and to avoid managing a second vendor relationship.

# 4. System Architecture and Workflow

The system follows a seven-stage pipeline, moving from raw satellite and geospatial data to a final, optimized intervention map with natural-language explanations.

## 4.1 Workflow Diagram (Stages)

- Data Acquisition — Pull LST (Landsat 8, ECOSTRESS), LULC (Sentinel-2/Landsat), urban morphology (GHSL, OSM), and meteorological data (ERA5, CPCB) for the target city via Google Earth Engine and open APIs.

- Feature Engineering — Compute NDVI, NDBI, albedo proxy, Sky View Factor, canyon aspect ratio, surface-to-volume ratio, and align all layers to a common spatial grid (e.g. 30m resolution).

- Model Training — Train day and night LST prediction models (baseline gradient-boosted model + physics-informed neural network) with spatial cross-validation to avoid spatial autocorrelation leakage.

- Driver Attribution — Run SHAP analysis on the trained model to produce city-wide and ward-level driver importance rankings.

- Scenario Simulation — Perturb features to simulate five intervention types (urban greening, cool roofs, albedo change, blue-green infrastructure, ventilation corridor preservation); bound scenarios within observed feature range; optionally augment with SOLWEIG-derived synthetic samples for extrapolated scenarios; predict resulting ΔLST.

- Optimization & Output — Run constrained allocation (budget, land, water, equity) across candidate intervention sites; generate final ranked recommendation map and dashboard.

- Natural-Language Explanation — Pass the computed driver scores, scenario results, and optimizer recommendations to an LLM (Claude API) to generate plain-language summaries for planners; the LLM explains existing numbers, it does not compute new ones.

## 4.2 Data Flow Summary

| Stage | Input | Output |
| --- | --- | --- |
| Data Acquisition | Satellite & open geospatial APIs | Raw raster/vector layers per city |
| Feature Engineering | Raw layers | Aligned feature stack (NDVI, NDBI, albedo, SVF, H/W, etc.) |
| Model Training | Feature stack + observed LST | Trained day/night LST models |
| Driver Attribution | Trained model | SHAP driver importance per pixel/ward |
| Scenario Simulation | Trained model + perturbed features | Predicted ΔLST per scenario |
| Optimization | Scenario outputs + constraints | Ranked intervention map with ΔT and cost |
| Explanation Layer | Driver scores + scenario/optimizer results | Plain-language narrative summaries (LLM-generated, grounded in computed values) |

Table 2: Data flow across the seven-stage pipeline.

# 5. Technology Stack

| Layer | Tools / Libraries |
| --- | --- |
| Data Acquisition | Google Earth Engine API, Landsat 8, ECOSTRESS, Sentinel-2, ERA5, GHSL, OpenStreetMap (OSM), CPCB data portal |
| Geospatial Processing | rasterio, rioxarray, geopandas, GDAL |
| ML / Modelling | scikit-learn, XGBoost (baseline), PyTorch (physics-informed neural network) |
| Explainability | SHAP |
| Physical Simulation (selective) | SOLWEIG / Urban Weather Generator (UWG) — used for synthetic data augmentation, not city-scale inference |
| Optimization | pymoo (NSGA-II) or scipy.optimize (linear programming, as time allows) |
| Frontend / Dashboard | Streamlit, deck.gl / Leaflet for interactive maps |
| Generative AI / Explanation Layer | Claude API (Anthropic) — prompted strictly over pre-computed SHAP, scenario, and optimizer outputs; no independent numeric estimation by the LLM |
| Version Control & Collaboration | Git, GitHub |

Table 3: Technology stack by system layer.

# 6. 15-Day Development Timeline

Given the 15-day build window, the plan prioritizes a working end-to-end pipeline early, with advanced components (full physics coupling, multi-objective optimization) treated as progressive enhancements rather than blocking dependencies. A baseline ML model and demo are guaranteed by Day 6; everything after is enhancement.

## 6.1 Phase Breakdown

| Days | Phase | Key Activities |
| --- | --- | --- |
| 1–3 | Data Pipeline | Acquire LST (Landsat 8/ECOSTRESS), LULC (Sentinel-2), morphology (GHSL/OSM), meteorological (ERA5) data for the pilot city via Earth Engine; cloud-mask and align rasters to a common grid. |
| 4–6 | Core ML Model | Engineer NDVI/NDBI/albedo features; train baseline XGBoost/Random Forest LST model; begin physics-informed neural network with energy-balance loss term. |
| 7–9 | Driver Attribution + Morphology | Run SHAP on trained model for driver importance; compute Sky View Factor, canyon aspect ratio, and surface-to-volume ratio from GHSL + OSM. |
| 10–12 | Scenario Simulation | Build feature-perturbation scenario engine (tree cover, albedo, cool roofs, water bodies); bound scenarios within observed feature range; optionally fine-tune with SOLWEIG-derived synthetic samples. |
| 13–14 | Optimization + Dashboard + Explanation Layer | Implement constrained allocation (budget/land/water/equity) using LP or NSGA-II; build Streamlit dashboard with interactive budget slider and before/after heat map; wire a Claude API call that summarizes computed driver scores and optimizer output into plain-language explanations. |
| 15 | Buffer, Polish & Pitch | End-to-end testing, bug fixes, uncertainty bounds on outputs, finalize pitch deck and live demo script. |

Table 4: Day-by-day phase breakdown for the 15-day prototype sprint.

# 7. Expected Progress After Each Component

This section defines a clear, demonstrable state of the system at the end of each phase — useful both for internal tracking and for showing incremental progress to mentors/judges during the hackathon.

## 7.1 After Data Pipeline (Day 3)

- Clean, cloud-masked, spatially aligned raster stack for the pilot city: LST (day & night), NDVI, NDBI, albedo proxy.

- Basic exploratory visualization confirming hotspot regions align with known built-up areas.

- Deliverable: reproducible data-pull notebook/script + sample raster outputs.

## 7.2 After Core ML Model (Day 6)

- A trained, validated baseline model (XGBoost/Random Forest) predicting LST from land-cover features, with reported R² / RMSE on a spatially held-out test set.

- Initial physics-informed neural network variant trained, with energy-balance loss term implemented (even if not yet fully tuned).

- Deliverable: working LST prediction model — this is the guaranteed minimum viable demo if later stages slip.

## 7.3 After Driver Attribution + Morphology (Day 9)

- SHAP-based driver importance plots, city-wide and per ward, identifying top contributors to local heat (e.g. "this ward: 60% vegetation deficit, 25% albedo, 15% canyon geometry").

- SVF, H/W ratio, and surface-to-volume ratio computed and incorporated as model features, with a measurable improvement in night-time LST prediction accuracy.

- Deliverable: driver attribution report + updated model with 3D morphology features.

## 7.4 After Scenario Simulation (Day 12)

- Functional scenario engine covering all five intervention types: urban greening, cool/reflective roofing, albedo modification, blue-green infrastructure (both large water bodies and micro-scale fountains/wetlands), and ventilation corridor identification.

- Ventilation corridor candidates generated from SVF and H/W layers, scored by airflow preservation potential.

- Scenario predictions validated against literature-reported cooling magnitudes (e.g. tree canopy ≈1–3°C, cool roofs ≈2–5°C, water bodies ≈3–6°C surface temperature reduction) as a sanity check.

- Deliverable: scenario simulation module, testable via script or notebook interface.

## 7.5 After Optimization + Dashboard (Day 14)

- Working constrained optimizer producing a ranked list of interventions (type, location, cost, expected ΔT) for a given budget.

- Interactive Streamlit dashboard: city map, hotspot overlay, driver breakdown panel, and a budget slider that re-solves the optimizer and visibly updates the cooled map.

- Generative AI explanation layer functional for the three target query types ("why is this area hot," "what should be prioritized," "impact of a specific intervention"), grounded strictly in already-computed outputs.

- Deliverable: end-to-end functional prototype — this is the live demo.

## 7.6 After Buffer & Polish (Day 15)

- Full pipeline tested end-to-end on the pilot city with no blocking bugs.

- Uncertainty bounds added to headline outputs (e.g. "–2.1°C ± 0.4°C").

- Finalized pitch deck clearly separating what is fully implemented (MVP) from what is architected as a roadmap extension (e.g. full SOLWEIG coupling, NSGA-II multi-objective optimization, multi-city validation).

# 8. Scope Definition: MVP vs. Roadmap

To manage the 15-day constraint honestly, the project distinguishes between what will be fully built and demonstrated, and what is designed as a credible extension path.

| MVP (Built & Demonstrated) | Roadmap (Designed, Not Yet Built) |
| --- | --- |
| Baseline + physics-informed LST model for one pilot city | Multi-city generalization and transfer learning |
| SHAP-based driver attribution | Full causal inference framework for driver isolation |
| 3D morphology features (SVF, H/W, surface-to-volume) | Full SOLWEIG/ENVI-met coupling for all scenario types |
| Bounded feature-perturbation scenario engine | Generative simulation of arbitrary unseen interventions |
| Greedy / LP-based constrained allocation | Full multi-objective NSGA-II optimization with Pareto front exploration |
| Interactive Streamlit dashboard with budget slider | Production-grade web app with multi-user, real-time satellite refresh |
| Grounded LLM explanation layer for 3 fixed query types (driver explanation, prioritization summary, named-intervention impact), strictly summarizing pre-computed outputs | Open-ended conversational chatbot accepting arbitrary free-text questions, with broader guardrails and validation against hallucinated or unsupported claims |

Table 5: Honest scope boundary between the 15-day MVP and future roadmap.

# 9. Expected Outcomes

- Four distinct heat output maps: Urban Heat Map, Heat Risk Hotspots, Priority Intervention Areas, and Cooling Solution Suitability — matching the output format expected by the problem statement.

- A quantitative, explainable breakdown of key drivers contributing to urban heat in each zone.

- A validated, physics-constrained AI/ML model capturing urban heat dynamics, with reported accuracy metrics and spatial cross-validation.

- A scenario-based evaluation of five cooling intervention types (urban greening, cool roofs, albedo modification, blue-green infrastructure, and ventilation corridor preservation), benchmarked against published cooling magnitudes.

- An optimal, constrained intervention strategy: type of intervention, spatial placement, and estimated temperature reduction (°C), prioritized for high-vulnerability zones within a given budget.

- Plain-language, LLM-generated explanations of hotspot drivers and recommended interventions, making technical outputs accessible to non-technical planners and decision-makers.

# 10. Key Differentiators

| Differentiator | Why It Matters |
| --- | --- |
| Physics-informed loss function, not just physics-flavoured features | Predictions stay physically plausible (respect energy conservation) even when extrapolating to unseen scenarios |
| 3D urban morphology (SVF, canyon ratio) | Most submissions stop at 2D NDVI/NDBI; canyon geometry is critical for night-time heat retention and is commonly overlooked |
| Day/night model decoupling | Avoids the common failure mode of a single model averaging two physically distinct heat regimes |
| Simulator-grounded scenario engine | Avoids unreliable extrapolation by bounding scenarios to observed feature space, with selective physics-based augmentation |
| Constrained, equity-aware optimization | Produces a realistically deployable plan (budget, land, water limits) instead of a naive "more green everywhere" answer |
| Uncertainty-quantified outputs | Reports confidence ranges on temperature reduction estimates rather than unqualified point values |
| Ventilation corridor identification | Most teams will simulate greening and cool roofs; detecting and scoring natural airflow pathways for preservation is an underexplored intervention type that maps directly onto existing SVF and H/W features |
| Four output map types aligned to IIRS expectations | Dashboard outputs match the Urban Heat Map / Heat Risk Hotspots / Priority Intervention Areas / Cooling Solution Suitability structure shown in the official problem explainer |

Table 6: Summary of differentiators versus typical hackathon and existing heat-mapping solutions.

# 11. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Earth Engine data pull delays/cloud cover issues | Blocks downstream phases | Start Day 1; pick a pilot city with good cloud-free historical coverage; keep a pre-downloaded fallback dataset |
| Physics-informed NN underperforms baseline | Weakens core technical claim | Keep XGBoost baseline as guaranteed fallback demo model |
| SOLWEIG integration too slow to finish | Scenario engine less rigorous than planned | Treat as stretch goal; bounded perturbation method is the guaranteed fallback |
| Optimizer complexity (NSGA-II) eats schedule | Late-stage time crunch | Default to greedy/LP allocation; upgrade only if time remains |
| Limited ground-truth validation data | Hard to claim strong accuracy | Use spatial cross-validation and report honest uncertainty bounds rather than overstating accuracy |
| LLM explanation layer hallucinates numbers | Undermines trust in an otherwise rigorous system | Constrain prompts strictly to pre-computed values (no open-ended free-text mode); have the LLM phrase, never calculate |

Table 7: Key project risks and corresponding mitigation strategies.

# 12. Conclusion

UrbanCool AI is designed to demonstrate that AI/ML, when disciplined by physical principles and constrained by real-world planning limits, can move urban heat mitigation from passive observation to active, prescriptive decision support. The 15-day build plan is scoped to guarantee a working, demonstrable core by the midpoint, with a clearly defined set of enhancements layered on top — ensuring a credible, honest, and technically differentiated submission for BAH ISRO 2026.